COVERWISE

Architecture, Flow and
Long-Term Systems Audit

First-principles assessment aligned to motto_v3

|  | Production verdict: NO-GO The current codebase has a credible product shell and several strong trust boundaries, but it does not yet preserve correctness, ownership, deletion, durability, or evidence end to end. The most dangerous defects are integration seams that fail silently behind local fallbacks. |
| --- | --- |

| Audit field | Value |
| --- | --- |
| Repository | pranaysuyash/insurance_q |
| Branch and commit | main @ e3440a5da174c0cbbe279878bdff21950d8cab63 |
| Repository state | Latest inspected commit dated 17 July 2026 |
| Audit date | 18 July 2026 |
| Evidence tier | T1 static inspection. No runtime, integration, or production-like execution performed. |
| Repository mutations | None. Read-only GitHub inspection. |
| Primary doctrine | motto_v3.md |

Prepared for: Pranay Suyash  |  Long-term product and platform review

# 1. Audit contract and evidence discipline

This document is an architecture audit, not a release certificate. It reconstructs the current system from the latest main branch, traces major flows across mobile, API, storage, processing, extraction, retrieval, authentication, analytics, and deployment, then compares those flows against the durable platform direction already recorded in the repository and the engineering doctrine in motto_v3.

## 1.1 Evidence tiers used

| Tier | Meaning | How this audit uses it |
| --- | --- | --- |
| T0 | Assumption or hypothesis | Called out explicitly. Never presented as fact. |
| T1 | Static evidence from source, configuration, migrations, docs, or commit metadata | Primary evidence tier for this audit. |
| T2 | Targeted automated test | Not executed in this audit. Existing test files are inventory, not proof. |
| T3 | Integration verification across boundaries | Required before launch for upload, claim, deletion, query, and account flows. |
| T4 | Runtime observation against a running system | Required for latency, retries, CORS, auth, OCR, and failure behavior. |
| T5 | Production-like or live evidence | Required before calling the platform launch-ready. |

|  | Evidence limitation The audited commit has no GitHub workflow run and no combined status attached. The repository contains statements such as all tests pass, but those statements are not treated as current evidence. This is intentionally consistent with motto_v3: observed evidence outranks comments and status prose. |
| --- | --- |

## 1.2 What was inspected

The audit sampled the canonical and high-risk paths rather than counting files. The inspected set includes:

Doctrine and current direction: motto_v3.md, README.md, the 12 July long-term platform decision, the 16 July architecture review, and the 17 July strategic assessment.

Runtime composition: src/app/main.py, production runtime configuration, mounted marketing app, health/readiness behavior, and non-production compatibility endpoints.

Identity and ownership: anonymous JWTs, Supabase account verification, account claim, account deletion, repository ownership boundaries, and Supabase RPCs.

Document lifecycle: upload validation, object storage, metadata persistence, background processing, lease recovery, classification, summary extraction, RAG ingestion, status, list, query, and deletion.

Retrieval and AI: chunking, entity views, contextualization, embeddings and fallbacks, pgvector search, exact lookup, RAG Fusion, HyDE, reranking, confidence, citations, and LLM routing.

Mobile product flow: startup, onboarding, navigation, auth, upload, local persistence, processing status, summary cache, emergency card, coverage gap analysis, deletion, analytics, and account surfaces.

Delivery system: Dockerfile, production requirements, CI workflow, migrations, and repository documentation drift.

## 1.3 Motto_v3 acceptance contract for this audit

| Acceptance item | Status | Evidence |
| --- | --- | --- |
| Repository reviewed before recommendations | Met | Current main and latest commit metadata inspected first. |
| Canonical path reconstructed end to end | Met at T1 | Mobile -> API -> object store -> metadata -> OCR/extraction -> vector store -> answer -> mobile cache. |
| No shadow truth accepted without challenge | Met | Disk/Redis summaries, SQLite analytics, local processing status, stale AWS docs, and duplicate storage paths are explicitly flagged. |
| Evidence tier stated | Met | T1 static only. No claim of runtime readiness. |
| High-risk gaps named with failure modes | Met | P0 findings include ownership, privacy, deletion, durability, evidence, and silent integration failures. |
| Repository state modified | No | Read-only inspection, as requested. |

# 2. Executive assessment

CoverWise is no longer just a document-Q&A experiment. The repository contains the beginning of a real consumer policy intelligence product: a polished Flutter surface, anonymous-first identity, account upgrade, private source storage, owner-scoped metadata, structured extraction, document-grounded Q&A, local emergency access, consent records, and a single-process launch topology. That is the correct product direction.

The problem is that the system currently behaves as several partially connected products. The user sees one coherent app, while the implementation contains multiple competing truth sources and several calls that are never authenticated. Those seams are more dangerous than obvious crashes because the local client fallbacks can make the app appear functional while server state is stale, missing, inaccessible, or undeleted.

## 2.1 Bottom line

|  | Strong foundation, unsafe completion semantics The architecture should be repaired, not rewritten. Keep the single FastAPI service, Supabase as the durable control plane, the Flutter app, owner-scoped auth, and the document-grounded answer contract. Remove or absorb shadow stores, make processing a durable state machine, require evidence for every extracted fact, and make each mobile call use one authenticated API client. |
| --- | --- |

## 2.2 Scorecard

| Dimension | Current | Target | Assessment |
| --- | --- | --- | --- |
| Product thesis | 7/10 | 9/10 | The core promise is focused, but advisory features exceed the trust boundary. |
| Runtime topology | 7/10 | 9/10 | One FastAPI process is appropriate for launch. Work orchestration is not durable. |
| Data ownership | 5/10 | 10/10 | Owner scoping is strong in routes, but account claim leaves chunks behind. |
| Processing correctness | 3/10 | 10/10 | Completed can mean OCR failed, RAG failed, or no usable content. |
| Evidence and provenance | 3/10 | 10/10 | Answers cite retrieval sources; structured policy facts lack page/section evidence. |
| Privacy and deletion | 3/10 | 10/10 | Raw queries and policy facts are logged; local-only deletion leaves server data. |
| Mobile integration | 4/10 | 9/10 | Several raw Dio clients omit bearer auth and silently fall back. |
| Retrieval architecture | 5/10 | 9/10 | Good techniques exist, but routing, exact lookup, fallback, and filters are inconsistent. |
| Observability | 4/10 | 9/10 | Some metrics exist; the operational source is ephemeral and endpoints are overbroad. |
| Deployment and CI | 3/10 | 9/10 | No current status, no Flutter/integration gates, mutable image publishing. |
| Documentation truth | 3/10 | 9/10 | Canonical 2026 direction coexists with extensive obsolete AWS and multi-service material. |

## 2.3 What is already correct and should be preserved

One launch runtime: FastAPI owns API routes and mounts the public marketing surface in the same Cloud Run process.

Fail-closed production configuration: production rejects local metadata, local source storage, non-Supabase vector storage, wildcard CORS, weak anonymous signing keys, and insecure public URLs.

Server-derived identity: owner scope comes from a verified bearer token instead of client-supplied owner fields.

Owner-scoped repositories: get, list, update, delete, and duplicate checks include owner identity at the repository boundary.

Private durable source storage: production is explicitly directed to a private Supabase Storage bucket.

Idempotent source acceptance: document hashes are unique per owner and retries do not create duplicate documents.

A structured RAG response: answer, citations, missing information, follow-up questions, retrieval confidence, strategy, and embedding model are represented explicitly.

An offline emergency concept: policy summaries are cached locally and emergency contacts can remain available without network access.

A practical solo-founder stack: Flutter + FastAPI + Supabase + external model APIs is simpler than the historical multi-cloud design.

## 2.4 The central architectural diagnosis

The system lacks one durable document lifecycle. It currently has separate notions of source persistence, temporary processing files, metadata status, in-memory stage status, summary persistence, vector readiness, mobile local status, mobile summary state, analytics state, and account ownership. These sources can diverge because there is no single transactionally enforced state machine and no reconciliation job that proves all derived artifacts agree with the document record.

The user-visible illusion One policy -> one status -> one summary -> one answer -> one delete The current implementation One source object + one metadata JSON payload and duplicated columns + one raw local processing copy + one in-memory processing stage + one Redis-or-disk summary + one pgvector chunk set + one mobile document record + one mobile Hive summary + one local-only analytics queue + one ephemeral server analytics database No single record proves that all of them refer to the same owner, version, evidence set, and lifecycle state.

# 3. Current architecture reconstructed from code

## 3.1 Runtime and data-plane map

Flutter app ¦-- Supabase Auth client for account sessions ¦-- CoverWise anonymous JWT for no-login ownership ¦-- Local Hive document records and policy summaries ¦-- Local source-file copies selected by the user ¦-- Optional on-device ML Kit OCR sidecar ¦ ¦ HTTPS + bearer token (intended canonical API boundary) v FastAPI / Cloud Run process ¦-- /user anonymous identity, account verification, claim, deletion ¦-- /documents upload, status, list, summary, query, delete ¦-- /query root JSON query contract ¦-- /analytics event ingestion and operator views ¦-- / mounted Jinja marketing app ¦ +--> Supabase Postgres ¦ documents metadata + processing lease columns ¦ document_chunks + pgvector embeddings ¦ claim and vector-match RPCs ¦ +--> Supabase private Storage ¦ canonical source documents ¦ +--> Cloud Run instance filesystem ¦ raw processing copies, disk summaries, SQLite analytics ¦ all ephemeral and not canonical by design ¦ +--> OpenAI / optional Groq / Ollama / MLX chat, structured extraction, contextualization, HyDE, query variants, embeddings, answer generation

## 3.2 Canonical intent versus effective implementation

| Concern | Canonical intent | Effective implementation |
| --- | --- | --- |
| Source document | One private Supabase object | Supabase object plus an uncleaned raw copy on instance disk. |
| Metadata | Supabase Postgres as truth | Supabase row with duplicated columns and serialized JSON payload. |
| Processing | Durable idempotent lifecycle | FastAPI BackgroundTasks plus a 15-minute lease and startup recovery. |
| Summary | Durable structured facts with evidence | Redis primary, disk fallback, first 8,000 characters, no field evidence. |
| Retrieval | Owner-scoped pgvector | Owner-scoped RPC, post-limit document filtering, no ready-state filter. |
| Mobile status | Backend lifecycle reflected locally | Raw unauthenticated poll, then stale local fallback. |
| Mobile summary | Single backend extraction call | Raw unauthenticated GET, then 13 sequential RAG questions. |
| Deletion | Complete owner/document erasure | Mobile deletes locally only; account delete is best-effort and incomplete. |
| Analytics | Consent-gated durable operational data | Unauthenticated client flush to authenticated endpoint; server SQLite is ephemeral. |
| Documentation | One current operating model | Current 2026 direction coexists with obsolete AWS/Azure and multi-service docs. |

## 3.3 Domain boundaries present today

| Boundary | Current responsibility | Boundary quality |
| --- | --- | --- |
| Mobile presentation | Navigation, upload, local cache, policy features, offline emergency | Visually coherent, but business logic and networking are distributed across screens/services. |
| API routes | Auth, upload, query, status, list, delete, analytics | Owner scoping is good; route/service contracts are inconsistent. |
| Document repository | Metadata and processing lease | Correct abstraction, but serialized payload and columns can diverge. |
| Object store | Source bytes | Good production backend selection; processing bypasses it with a second local copy. |
| Processing service | Temp file, OCR, extraction, RAG, progress | Too many responsibilities and weak success semantics. |
| Policy extraction | One structured summary | Wrong persistence plane, insufficient document coverage, no field-level provenance. |
| RAG pipeline | Ingestion and answer generation | Feature-rich but globally stateful, expensive, and under-specified for production. |
| LLM client | Provider selection, retries, structured output, cost | Useful seam, but task routing, time budgets, and provider guarantees are missing. |

# 4. End-to-end flow analysis

## 4.1 Startup and identity

1. Flutter initializes Hive and app state. 2. Supabase client is initialized when account config exists. 3. Existing account session wins; otherwise a CoverWise anonymous token is loaded. 4. If no token exists, POST /user/anonymous creates a 30-day anonymous JWT. 5. The intended shared Dio interceptor adds the bearer token to policy-bearing calls. 6. Supabase account tokens are verified server-side through Supabase Auth. 7. Anonymous tokens are verified against issuer, audience, identity type, and key ring.

Assessment: The identity model is directionally strong. Anonymous-first ownership avoids forced signup while preserving a server-verifiable principal. The main defects are not token issuance. They are inconsistent client use of the interceptor, incomplete ownership transfer, and destructive flows that do not prove full erasure.

## 4.2 Upload acceptance

Mobile file selection -> processing-consent version supplied -> optional on-device OCR sidecar for scanned content -> POST /documents/upload -> server verifies bearer principal -> content validation and size bound -> owner-scoped content hash duplicate check -> anti-abuse checks -> private object-store write -> metadata row created as received -> FastAPI BackgroundTask enqueued -> 202 response returned -> mobile saves a local document record

Assessment: Acceptance ordering is mostly correct. Source bytes are persisted before metadata, metadata is rolled back if object persistence fails, and idempotency precedes processing. The weak point begins immediately after the 202 response: the accepted job is not placed on a durable queue, and the mobile record is marked synced even though only source acceptance, not processing completion, has occurred.

## 4.3 Processing and extraction

Background task -> claim a 15-minute processing lease -> write a second raw file to storage/documents on instance disk -> direct PDF text extraction, image OCR, or mobile OCR sidecar -> one structured policy-summary call using first 8,000 characters -> chunking plus entity views -> sequential per-chunk contextualization LLM calls -> embeddings -> pgvector upsert -> in-memory stage marked completed -> document metadata marked completed -> post-processing classification call

Assessment: This flow has the largest correctness gap. Stage results are accumulated but not enforced. OCR can fail, RAG can be skipped or fail, and summary persistence can fail, yet the overall result is still marked completed. The metadata lifecycle therefore describes execution termination, not product readiness.

## 4.4 Query and answer

Mobile QueryService -> POST /query with document filter -> server replaces any client owner filter with verified owner -> query classification -> query variants and HyDE generation -> embedding and pgvector search -> optional local FTS in non-Supabase mode -> reciprocal-rank merge and ranking -> retrieval-quality gate -> structured answer with citations and confidence -> response formatted for mobile

Assessment: The answer contract is one of the strongest parts of the codebase. The retrieval implementation underneath it is not reliable enough. Exact lookup is broken in production mode, requested document IDs are filtered after the database limit, failed or in-flight document chunks remain searchable, and generated citations are not checked against retrieved text.

## 4.5 Anonymous-to-account upgrade

1. User signs into Supabase. 2. Mobile sends the legacy anonymous JWT to /user/claim-anonymous. 3. Server verifies both the account token and anonymous token. 4. Supabase RPC updates documents.owner_id and serialized payload.user_uid. 5. Mobile deletes the anonymous token.

Assessment: The authorization idea is correct. The data migration is incomplete. document_chunks.owner_id is not updated, so account-owned metadata and anonymous-owned retrieval data diverge. This creates both an availability failure and a residual-access risk until the old anonymous token expires or is discarded.

## 4.6 Document and account deletion

Document delete API (server) -> delete derived vector data -> delete summary from Redis/disk -> delete source object -> delete metadata row Mobile document delete (actual app service) -> delete local record and local file only Account delete API -> best-effort source-object deletion -> delete chunks and document rows -> best-effort Supabase Auth user deletion -> return 200 and permanently-deleted message even when errors remain

Assessment: Server-side per-document deletion ordering is reasonable, but the mobile app does not call it. Account deletion is not a durable workflow and does not include summaries, analytics, consent, leads, temporary raw files, or an erasure audit record. The public success message is stronger than the evidence.

## 4.7 Offline and emergency access

Policy summaries are cached in Hive and the emergency screen reads them before attempting background refresh. This is a valid user need and should remain. However, the cache currently stores sensitive policy numbers, contacts, coverage, benefits, exclusions, and dates in the general application state box, while the server summary endpoint call is unauthenticated and normally falls back to 13 sequential queries. Offline-first should mean a deliberately encrypted, versioned local projection of a durable server summary, not an independent truth source.

# 5. P0 production blockers

P0 means the defect can violate ownership, privacy, deletion, correctness, evidence, or durable availability in the primary user journey. These should be resolved before public production use.

| P0 P0-01 | Completed does not mean ready Evidence: src/services/document_processing_service.py sets the overall result to completed after stage execution without requiring successful OCR, policy extraction, or RAG ingestion. _ingest_into_rag wraps the inner RAG result as completed even when the inner status is error. Failure mode: A scanned file with unavailable OCR, a failed embedding call, or zero usable text can appear as a completed policy. The mobile app then navigates into features that assume trustworthy structured data and searchable evidence. First-principles breach: Lifecycle states must encode customer-visible invariants, not whether a function returned. Required action: Replace ad hoc status strings with a durable state machine. A document becomes READY only when required source, extraction, evidence, and retrieval artifacts are committed and reconciled. Represent PARTIAL and NEEDS_USER_ACTION explicitly. Evidence status: Static code fact |
| --- | --- |

| P0 P0-02 | Raw customer documents are duplicated on instance disk and not cleaned Evidence: The source is first written to the configured object store, then DocumentProcessingService._save_file writes the same bytes to storage/documents. No finally block removes the processing copy. The filename is concatenated without the object-store sanitization. Failure mode: Sensitive files accumulate on an ephemeral instance until recycle, deletion cannot reach those copies, and a crafted multipart filename can attempt path traversal outside the intended directory. First-principles breach: One canonical source and bounded temporary materialization. Every temporary artifact must have a deletion guarantee. Required action: Read canonical bytes into a secure named temporary file with a generated basename, restrictive permissions, explicit size/type checks, and unconditional cleanup. Never use the client filename in a filesystem path. Evidence status: Static code fact |
| --- | --- |

| P0 P0-03 | Policy summaries are stored outside the canonical production data plane Evidence: PolicyExtractionService stores summaries in Redis or local disk. The production architecture explicitly selects Supabase and the Docker image does not establish Redis as a durable dependency. Failure mode: Summaries can disappear after restart, differ by Cloud Run instance, fail to enumerate, and remain after owner deletion. Mobile emergency, renewal, claims, comparison, and gap features then use stale or missing data. First-principles breach: Derived customer truth must be durable, owner-scoped, versioned, and deletable from the same control plane as the document. Required action: Create policy_extractions and field_evidence tables in Supabase. Store extraction schema version, source version, model route, prompt version, status, field confidence, and page/section/span evidence. Remove disk/Redis as truth sources. Evidence status: Static code fact |
| --- | --- |

| P0 P0-04 | Anonymous-to-account claim does not migrate vector-chunk ownership Evidence: claim_anonymous_documents updates public.documents owner_id and the serialized user_uid. It does not update public.document_chunks.owner_id. Retrieval filters only by chunk owner. Failure mode: After signup, the account can list the policy but cannot query its chunks. The old anonymous identity may remain able to search those chunks while its token is valid. First-principles breach: Ownership transfer is an atomic domain operation across every owner-scoped artifact. Required action: Replace the RPC with one transaction that updates documents, chunks, summaries, evidence, analytics ownership if applicable, and object metadata. Add an integration test that proves old-owner denial and new-owner access. Evidence status: Static code fact |
| --- | --- |

| P0 P0-05 | Several mobile server calls omit bearer authentication and fail silently Evidence: ProcessingStatusScreen, mobile PolicyExtractionService, and AnalyticsService instantiate raw Dio clients without AuthInterceptor. The corresponding backend endpoints require get_current_user. Failure mode: Status polling receives 401 and falls back to stale local received state; summary fetch receives 401 and launches 13 fallback questions; analytics events remain queued. The UI can look functional while the canonical flow is broken. First-principles breach: One authenticated transport client for all API calls. A fallback must not hide an integration contract violation. Required action: Provide a single injected ApiClient/Dio instance with auth, refresh, correlation IDs, retry policy, error normalization, and telemetry. Ban raw Dio construction outside the transport module with lint/test enforcement. Evidence status: Static code fact |
| --- | --- |

| P0 P0-06 | Mobile delete removes only the local copy Evidence: DocumentService.deleteDocument deletes the LocalStorageService record and records the filename as recently deleted. It never calls DELETE /documents/{remote_id}. replaceDocument also deletes only the old local record after uploading a replacement. Failure mode: The user believes the policy is gone while source bytes, metadata, summary, and vector chunks remain on the server. Replacements leave old remote documents behind. First-principles breach: User-visible delete must map to durable server erasure or clearly state local-only removal. Required action: Make remote deletion the primary operation using remoteId, persist a deletion intent while offline, reconcile until server confirmation, then remove local data. Show pending, failed, and completed erasure states. Evidence status: Static code fact |
| --- | --- |

| P0 P0-07 | Account deletion can report permanent erasure when artifacts remain Evidence: The route deletes source objects best-effort, deletes metadata/chunks, then deletes the auth user best-effort and always returns 200 with a permanently-deleted message. It omits policy summaries, temporary files, analytics, consent, and lead records. Failure mode: Orphaned source files or an active account can remain after the user is told erasure succeeded. Partial failure is not resumable because metadata may already be gone. First-principles breach: Destructive workflows require durable orchestration, idempotency, and evidence of completion. Required action: Create an erasure job with per-artifact steps, retries, tombstones, retention policy, audit evidence, and a final COMPLETE state. Do not delete the control record until all artifacts are confirmed removed. Require recent reauthentication for account deletion. Evidence status: Static code fact |
| --- | --- |

| P0 P0-08 | Production exact lookup and document filtering are incorrect Evidence: Exact lookup uses only the local FTS index, which is not initialized for Supabase production mode. The no-results branch references dense_error before assignment. The classifier lowercases the query while the policy-ID regex expects uppercase letters. Supabase document_ids are filtered after the RPC limit. Failure mode: Policy-number questions can fail, crash, or return no result. A requested document can be crowded out by chunks from other owner documents before the post-filter runs. First-principles breach: Retrieval routing must preserve filters at the database boundary and every route must be valid for the active backend. Required action: Add an owner-and-document-aware exact lookup RPC or indexed lexical column in Supabase. Pass document IDs and READY state into SQL. Initialize branch variables explicitly and verify every query route under the production backend. Evidence status: Static code fact |
| --- | --- |

| P0 P0-09 | Sensitive policy content and user questions are logged Evidence: RAGPipeline logs the raw user query. PolicyExtractionService logs policy number, insurer, and coverage amount. Some compatibility frontend paths log full OCR responses and queries. Account deletion logs object-reference prefixes containing filenames. Failure mode: Insurance questions, policy numbers, financial coverage, filenames, and extracted text can enter ordinary application logs and third-party logging retention. First-principles breach: Observability must expose system behavior without becoming a second customer-content database. Required action: Adopt an allowlisted structured logging schema. Log document UUID hash, owner hash, route, stage, model route, latency, token count, error class, and outcome. Never log source text, query text, answer text, policy fields, filenames, tokens, or object paths by default. Evidence status: Static code fact |
| --- | --- |

| P0 P0-10 | Accepted processing work is not durably queued Evidence: Upload returns 202 and uses FastAPI BackgroundTasks. Recovery scans received and stale-processing rows only when an instance starts. The 15-minute lease has no renewal heartbeat. Failure mode: A Cloud Run instance can terminate after accepting a file; work may wait until another cold start. Long processing can outlive the lease and be claimed twice. Multiple attempts can race on summary and chunk writes. First-principles breach: An accepted asynchronous operation needs a durable work record and exactly-once outcome semantics, even if execution is at-least-once. Required action: Use a Supabase-backed job/outbox table plus Cloud Tasks, a small worker endpoint, or a scheduled claimer. Add lease renewal, attempt limits, idempotent stage writes, and periodic reconciliation. Keep one service binary if operational simplicity matters. Evidence status: Static code fact |
| --- | --- |

| P0 P0-11 | Structured policy facts lack source evidence and full-document coverage Evidence: The summary call reads only the first 8,000 characters. Direct PDF extraction drops image-only pages when other pages contain text. Summary fields are stored without page, section, quote span, extraction method, or verification state. Failure mode: A schedule, exclusion, endorsement, waiting period, or limit later in a policy can be missed. The app can present a precise coverage amount or exclusion without showing where it came from. First-principles breach: In an insurance product, a field without source evidence is a proposal, not a fact. Required action: Parse pages and sections, detect partial extraction, extract from targeted evidence windows, and persist field-level evidence. The UI should let users open the exact page/region and distinguish confirmed, inferred, conflicting, and missing fields. Evidence status: Static code fact |
| --- | --- |

| P0 P0-12 | Embedding fallback is structurally unsafe in Supabase mode Evidence: RAGPipeline may fall back from 1536-dimensional OpenAI embeddings to Ollama or sentence-transformers with different dimensions. The fallback path attempts to recreate self.qdrant_client even when production initialized only Supabase. The database vector column is fixed at 1536. Failure mode: An OpenAI embedding outage can trigger an attribute error, dimension mismatch, global model-state mutation, or an invalid query vector. In local Qdrant mode, collection recreation can erase existing indexes. First-principles breach: Embedding model and dimensionality are part of the persisted index contract, not a transparent runtime fallback. Required action: Pin one production embedding model per index version. On provider failure, queue/retry instead of switching dimensions. To migrate models, write a new index version and dual-read during controlled re-embedding. Evidence status: Static code fact |
| --- | --- |

| P0 P0-13 | Analytics is both non-durable and overexposed Evidence: The mobile client sends analytics without auth, while the server requires auth. The backend stores events in insurance_app.db on instance disk. Summary, health, and error aggregation endpoints are available to any authenticated user and aggregate global data. Failure mode: Events never sync, disappear on instance recycle, or expose global operator metrics to ordinary users. Error-message properties can become a content leakage channel. First-principles breach: Operational data needs durable storage, strict schema, role-scoped access, and the same privacy posture as product data. Required action: Store allowlisted events in Supabase or a dedicated telemetry backend, authenticate ingestion through the shared client, separate user-scoped from operator endpoints, require an admin role, and reject unknown properties server-side. Evidence status: Static code fact |
| --- | --- |

| P0 P0-14 | The product crosses from document understanding into ungrounded insurance advice Evidence: Coverage-gap analysis declares missing health, life, auto, maternity, and critical illness coverage and recommends purchases or riders. Claim guides include generic process and document instructions. These outputs are partly based on absence from a shallow summary rather than verified policy and jurisdiction evidence. Failure mode: A user may act on advice that is not grounded in their full policy, personal situation, insurer process, or jurisdiction. Absence of extracted evidence is treated as absence of coverage. First-principles breach: Product scope must match the evidence and regulatory risk the system can support. Required action: For launch, constrain the product to policy organization, quoted explanation, renewal reminders, and insurer contact retrieval. Reframe gaps as unconfirmed questions with source evidence. Keep claim steps insurer- and policy-grounded, jurisdiction-labelled, and clearly non-advisory. Evidence status: Static code fact |
| --- | --- |

# 6. P1 architectural risks

P1 issues do not independently justify a launch stop when isolated, but they amplify the P0 defects or make the platform expensive, opaque, or difficult to evolve.

| ID | Risk | Why it matters |
| --- | --- | --- |
| P1-01 | Global mutable RAG model state | active_embedding_model and embedding_dimensions are shared across concurrent requests and can remain changed after a fallback. |
| P1-02 | Unbounded LLM fan-out | Every ingestion chunk can trigger a sequential contextualization call; each query can trigger variants, HyDE, embedding, and answer calls. No explicit per-request cost or latency budget. |
| P1-03 | Citation integrity is not verified | The model can return a source index outside the retrieved list or a quote not present in the source. Schema validation does not establish evidence validity. |
| P1-04 | Confidence is inflated | Answer confidence is set to the maximum of model confidence and retrieval confidence. A weak answer can inherit a high retrieval score. |
| P1-05 | Stale chunks survive re-ingestion | Supabase upsert overwrites matching chunk indexes but does not remove old higher indexes when a new extraction produces fewer chunks. |
| P1-06 | Vector writes silently truncate | zip(blocks, embeddings) ignores length mismatch, and owner_id falls back to an empty string. |
| P1-07 | Synchronous Supabase calls in async paths | Repository, storage, vector, and auth clients can block the event loop under load. |
| P1-08 | Health check depends on OpenAI | The health route probes embeddings and can mark the service unhealthy during an external provider incident. Liveness, readiness, and dependency health are conflated. |
| P1-09 | Mobile local and remote IDs are inconsistently used | Several calls pass a local document ID where remoteId may be required. The processing screen accepts only documentId and does not resolve the remote identifier. |
| P1-10 | Local sensitive cache is not deliberately encrypted | Policy summaries and consent records are stored in the general Hive app-state box. |
| P1-11 | Object-store content type is always application/pdf | Image uploads are accepted but Supabase Storage metadata labels every object as PDF. |
| P1-12 | Partial multi-file upload response is weak | Failures are reduced to a count, while some HTTP exceptions abort the request. Users cannot reconcile which file was accepted. |
| P1-13 | Lead PII is duplicated across document metadata | Email, phone, notes, IP, and user-agent data are copied into every document payload rather than stored as a purpose-bound lead record. |
| P1-14 | Analytics consent fails open | Missing or corrupt consent defaults to analytics enabled, and initial grant is recorded automatically. This may not match required jurisdictional consent behavior. |
| P1-15 | Dependency and model contract drift | openai is pinned to 1.3.0 while the code references later structured-output behavior and newer model names. No compatibility gate proves the deployed client and models work together. |
| P1-16 | Child marketing app has wildcard CORS | The mounted frontend app adds wildcard CORS with credentials. Parent middleware may not produce the intended header behavior. Requires a T4 runtime header test. |
| P1-17 | Legacy compatibility code remains in the runtime | Non-production upload/query adapters, internal service URLs, sample document endpoints, and old nested response shapes expand the reasoning surface. |
| P1-18 | No durable extraction/version lineage | The system does not record document version, parser version, extraction schema, prompt version, model route, index version, or supersession relationships. |

## 6.1 Documentation and repository topology debt

The README begins with a current launch correction but continues into a very large historical AWS production narrative. The repository also contains Azure deployment guides, AWS scripts, old architecture documents, a temp_migration tree, legacy OCR/RAG service concepts, and active code that still speaks in old response shapes. This is not cosmetic. It increases the probability that a contributor deploys the wrong topology, preserves a shadow adapter, or treats an obsolete status claim as evidence.

|  | Recommendation Create docs/CANONICAL_SYSTEM.md and docs/ARCHIVE_INDEX.md. Move obsolete material under docs/archive/YYYY-MM, label every archived document at the top, remove stale deployment scripts from the active root, and make the README a thin current entry point. Code and docs should use the same names for owner, document, version, extraction, evidence, chunk, answer, and deletion job. |
| --- | --- |

# 7. Target architecture from first principles

## 7.1 Product boundary

|  | Canonical promise CoverWise helps a person organize insurance policies, extract policy facts with direct evidence, ask grounded questions, remember renewal and contact information, and understand what the document says. It does not decide what insurance the person should buy, determine claim eligibility, or replace the insurer, broker, lawyer, or regulated advisor. |
| --- | --- |

## 7.2 Keep the launch topology simple

Flutter app -> one authenticated API client -> one FastAPI service image API routes + worker endpoint + marketing pages -> one Supabase project Auth Postgres control plane pgvector retrieval index private Storage source objects -> one durable job mechanism Cloud Tasks OR Supabase job table + scheduled claimer -> model providers behind task-specific adapters parsing support embeddings structured extraction answer generation No Redis truth. No local-disk truth. No Qdrant production truth. No second OCR service until scale or isolation evidence requires it.

## 7.3 Canonical domain model

| Entity | Purpose | Non-negotiable fields |
| --- | --- | --- |
| owner | Anonymous device identity or account identity | id, identity_type, created_at, merged_into, deletion_state |
| document | Logical policy controlled by one owner | id, owner_id, display_name, active_version_id, lifecycle_state |
| document_version | Immutable source revision | id, document_id, source_hash, object_key, media_type, byte_size, created_at |
| processing_job | Durable execution state | id, version_id, stage, lease, attempt, error_code, next_retry_at, idempotency_key |
| page | Page-level source representation | id, version_id, page_number, text_status, image_status, checksum |
| section | Document structure | id, version_id, title, page range, parent_section_id |
| extraction | Versioned structured result | id, version_id, schema_version, parser_version, prompt_version, model_route, status |
| field_fact | One extracted policy fact | extraction_id, field_name, typed_value, confidence, verification_state |
| field_evidence | Why a fact is believed | field_fact_id, page_id, section_id, quote, bounding_box, method |
| chunk | Retrieval unit | id, version_id, owner_id, page_id, section_id, index_version, content, embedding |
| answer | Optional durable answer record | id, owner_id, query_hash, route, model, latency, confidence, safety_state |
| answer_evidence | Citation relation | answer_id, chunk_id, quote, claim_index |
| deletion_job | Erasure control record | owner/document scope, artifact steps, status, attempts, completed_at |

## 7.4 Durable document state machine

ACCEPTED source object and metadata committed ¦ v QUEUED durable processing job exists ¦ v EXTRACTING_SOURCE page inventory and extraction method recorded ¦----> NEEDS_PASSWORD ¦----> NEEDS_OCR_ASSIST ¦----> UNSUPPORTED v STRUCTURING sections and field candidates generated ¦ v EVIDENCE_VALIDATION required fields linked to valid source evidence ¦----> PARTIAL_READY v INDEXING chunks written under one index version ¦ v READY source, extraction, evidence, and retrieval invariants all hold Any stage -> RETRYABLE_FAILED ¦ TERMINAL_FAILED ¦ DELETING ¦ DELETED

## 7.5 Readiness invariant

A document may be READY only if all of the following are true:

The immutable source version exists in private storage and matches the stored hash and byte size.

Every page has an explicit extraction state: direct text, OCR, intentionally skipped, or failed.

The structured extraction references the active source version and an immutable extraction schema version.

Each customer-visible field either has valid evidence or is explicitly marked unconfirmed/missing.

The retrieval index contains chunks for the active source version, owner, and one declared index version.

The number and checksums of expected chunks match the committed index manifest.

No terminal error or pending deletion exists.

A reconciliation query can prove all required artifacts are present.

## 7.6 AI task routing

| Task | Preferred method | Fallback behavior | Required record |
| --- | --- | --- | --- |
| Direct PDF text | Deterministic PyMuPDF page extraction | OCR only for pages without usable text | parser version, page method, checksum |
| Image/scanned OCR | On-device assist or server OCR worker | Ask user for clearer scan, language, or password | OCR engine, language, page confidence |
| Section parsing | Deterministic headings/layout plus model assist | Coarser page-level sections | parser/model route and version |
| Structured facts | Schema-constrained extraction over evidence windows | Partial extraction, never invented defaults | prompt, model, field evidence, validation |
| Embeddings | One pinned model per index version | Retry/queue; never dimension-switch in place | model, dimensions, index version |
| Exact lookup | SQL lexical/entity index | Dense retrieval as secondary path | route and match evidence |
| Answer generation | Grounded model over retrieved evidence | Context-only source presentation | model route, citations, validation outcome |
| High-risk guidance | No autonomous advice | Show source text and contact channel | safety boundary and disclaimer version |

## 7.7 Evidence validation contract

The system should validate model output after generation, not just validate JSON shape. For each answer citation and extracted field:

The referenced source index exists.

The quoted text is a normalized substring of the stored source passage or page OCR.

The source belongs to the authenticated owner and active document version.

The source document is READY or explicitly allowed for a partial preview.

Dates, currency, percentages, identifiers, and limits pass type and range checks.

Conflicting evidence produces a conflict state instead of a single confident value.

Confidence is calibrated from retrieval quality, evidence validity, extraction method, and model uncertainty. It is never the maximum of unrelated scores.

# 8. Security, privacy, trust, and regulated-boundary design

## 8.1 Data classification

| Class | Examples | Handling |
| --- | --- | --- |
| Restricted customer content | Policy PDFs, OCR text, policy numbers, claims details, medical-related policy context | Private storage, encrypted in transit/at rest, shortest practical retention, no ordinary logs. |
| Sensitive derived data | Coverage, premium, insured names, dates, contacts, exclusions, questions and answers | Owner-scoped DB, evidence links, local encrypted projection, deletion lineage. |
| Identity and contact | Account IDs, anonymous IDs, email, phone, OAuth metadata | Purpose-bound tables, access control, retention and consent policy. |
| Operational metadata | Document UUID, state, timing, provider route, token counts, error class | Safe structured logs with pseudonymous identifiers. |
| Product analytics | Allowlisted event names and bucketed properties | Consent policy, schema rejection, role-scoped aggregate access. |

## 8.2 Required trust controls

One server authorization function for every owner-bearing action, with explicit admin authorization separate from ordinary authentication.

No raw content in logs, traces, analytics, exception messages, or object-key paths.

Per-owner and per-document deletion manifests, including source, versions, chunks, summaries, answers, analytics where applicable, and local-device instructions.

Consent records stored as durable domain events, not merely a client-side ledger. Client state can mirror the server but cannot be the audit authority.

A retention policy per artifact class, including temporary processing files, failed uploads, orphaned objects, extraction versions, and telemetry.

A threat model for malicious PDFs, decompression bombs, encrypted PDFs, filename/path manipulation, prompt injection in document text, cross-owner filters, and poisoned citations.

Rate limits in a durable or distributed store. Process-memory counters cannot be the production enforcement boundary.

Security headers and runtime CORS tests against the mounted child app, not configuration review alone.

## 8.3 Prompt injection and document-borne instructions

Insurance documents are untrusted inputs. A document can contain text that instructs the model to ignore system rules, fabricate a benefit, or disclose unrelated content. The current prompts tell the model to use context but do not establish a structured separation between source content and instructions.

Required pattern: mark retrieved text as untrusted data, prohibit following instructions found inside it, use structured tool/data channels where supported, validate all citations, restrict the answer to owner-scoped evidence, and run adversarial policy fixtures through the full pipeline.

## 8.4 Product safety boundary

| Allowed launch surface | Requires stronger evidence or regulated review |
| --- | --- |
| Show insurer, policy number, dates, limits, contacts with page evidence | Recommend buying, increasing, replacing, or cancelling coverage |
| Explain quoted clauses in plain language | Determine whether a claim will be approved |
| List exclusions and waiting periods from source text | State that coverage is absent because extraction did not find it |
| Create renewal reminders | Give jurisdiction-specific legal obligations without verified location/law |
| Prepare questions for the insurer or advisor | Optimize household portfolio or financial protection level |

# 9. Mobile application architecture recommendations

## 9.1 One transport boundary

ApiClient - Base URL and environment validation - Bearer token injection - Single-flight token refresh - Correlation/request ID - Retry only for idempotent operations - Typed error normalization - Connectivity and offline intent capture - Safe request metrics without content All feature repositories depend on ApiClient. No screen or feature service constructs Dio directly.

## 9.2 Local data is a projection, not an independent truth

| Local entity | Canonical source | Offline behavior |
| --- | --- | --- |
| Document list | Server documents table plus active version | Cache last known projection and show sync state. |
| Policy summary | Server extraction and evidence | Encrypted cache with schema/version and last-verified timestamp. |
| Emergency card | Approved subset of summary | Available offline, clearly labelled last updated. |
| Pending upload | Local file plus durable client operation intent | Retry with idempotency key; user can cancel or delete. |
| Pending deletion | Server deletion job intent | Hide or mark deleting locally; reconcile until confirmed. |
| Consent | Server ledger mirrored locally | No processing without current required consent. |
| Analytics queue | Local allowlisted events | Drop on revocation; authenticate flush; bounded retention. |

## 9.3 State management and feature boundaries

Riverpod is already the dominant state mechanism. Keep it as the single application-state system and remove Provider unless a concrete package boundary requires it. Feature repositories should expose typed asynchronous state for documents, extraction, emergency data, query sessions, auth, pending operations, and deletion. Screens should not infer backend state from filenames, parse natural-language answers into people, or run 13-question extraction workflows.

## 9.4 Correct upload UX state

| State | User message | Permitted action |
| --- | --- | --- |
| Local only | Saved on this device, waiting to upload | Retry, cancel, delete local copy |
| Accepted | Securely received by CoverWise | Leave screen, view progress |
| Needs input | Password, clearer scan, or OCR permission required | Provide input or remove policy |
| Processing | Reading and organizing the policy | Leave screen, background notification |
| Partial | Some pages or fields could not be read | Review missing pages and confirmed fields |
| Ready | Policy facts and source evidence are available | Open summary and ask questions |
| Failed | Processing stopped and no ready data was published | Retry with explicit reason |
| Deleting | Erasure is in progress | View status, retry if needed |

# 10. Deployment, CI, and operability

## 10.1 Current delivery gaps

The audited commit has no GitHub Actions run or combined status.

CI runs Python unit tests and lint, plus a Node 16 build, but does not run Flutter analyze/test/build.

CI does not start or migrate Supabase, exercise pgvector RPCs, verify private Storage, or test ownership transfer and deletion.

The Docker job pushes a mutable DockerHub latest tag rather than an immutable digest tied to a reviewed commit.

No dependency, container, secret, or infrastructure security scan is present in the inspected workflow.

No production configuration contract test validates model compatibility, vector dimensions, required RPCs, storage bucket, CORS headers, or public URLs.

The image runs a single Uvicorn process with no explicit request timeout or graceful worker shutdown contract for accepted background jobs.

## 10.2 Minimum CI gate

Stage 1: static correctness python format/lint/type checks flutter format/analyze migration lint dependency lock verification Stage 2: unit and contract tests Python service/domain tests Flutter repository/provider/widget tests OpenAPI and generated client contract test logging schema and PII rejection tests Stage 3: integration disposable Supabase project or local stack migrations + storage bucket + pgvector anonymous upload -> process -> query -> account claim -> delete old-owner denial and new-owner access failed OCR, failed embedding, restart, duplicate job, lease expiry Stage 4: artifact reproducible image tagged by commit SHA SBOM and vulnerability scan immutable registry digest Flutter signed release artifacts Stage 5: pre-release verification deploy to staging smoke tests against actual headers, auth, storage, provider APIs latency and cost budgets deletion evidence and rollback drill

## 10.3 Observability model

| Signal | Dimensions | Never include |
| --- | --- | --- |
| Upload acceptance | route, media type, byte bucket, owner hash, idempotent replay, result | filename, source bytes, email, phone |
| Processing stage | job ID, document hash, stage, attempt, duration, error code | OCR text, extracted fields, object path |
| Model call | task, provider, model, prompt version, tokens, latency, result | prompt content, document content, answer |
| Retrieval | route, index version, top-k, score bands, filter count | query text, retrieved text |
| Answer validation | citation count, valid/invalid count, confidence band | question, answer, quotes |
| Deletion | job, artifact type, attempt, result | raw path, source content |
| Mobile sync | operation type, state, retry count, network class | policy values, contact data |

## 10.4 Liveness and readiness

| Endpoint | Meaning | Dependency policy |
| --- | --- | --- |
| /livez | Process is alive and event loop responds | No external calls. |
| /readyz | Can accept new requests under local configuration | Check startup composition and DB connection with strict timeout. |
| /dependencies | Operator-only dependency status | Supabase, Storage, model providers, job backlog, migrations. Does not control liveness. |
| /metrics | Aggregated safe metrics | Admin/monitoring auth only. |

# 11. Ordered remediation plan

The order matters. Do not start by polishing more screens or adding models. First make the current promise true end to end, then improve retrieval, then expand the product.

## Phase A - Freeze the product boundary and canonical truths

Declare the launch promise and prohibited advisory claims in one product doctrine document.

Declare Supabase Postgres, pgvector, and private Storage as the only production truth sources.

Archive obsolete AWS/Azure/multi-service documents and root deployment scripts.

Name the canonical entities and lifecycle states. Remove ambiguous received/uploaded/completed/ready aliases.

Create an OpenAPI contract and one generated or hand-maintained typed mobile client surface.

## Phase B - Repair ownership, deletion, and client integration

Centralize mobile networking and migrate every raw Dio client to it.

Fix account claim as one transaction across documents, chunks, summaries, evidence, and related owner data.

Implement remote-first document deletion with offline deletion intents.

Implement a resumable account-erasure job and truthful completion states.

Move analytics to durable storage and require admin authorization for aggregate/operator endpoints.

Remove sensitive logging and add automated log-schema tests.

## Phase C - Make processing durable and semantically correct

Replace request-bound BackgroundTasks with durable jobs and idempotent stage writes.

Use secure temporary files with generated names and unconditional cleanup.

Create page, section, extraction, field-fact, and field-evidence records.

Define READY invariants and a reconciliation query. Publish PARTIAL and NEEDS_ACTION states.

Pin an embedding model per index version and remove dimension-changing runtime fallback.

Make re-ingestion replace one version atomically and remove stale chunks.

## Phase D - Simplify and validate retrieval

Implement SQL-level exact/entity search with owner, document, version, and readiness filters.

Move document filters into the pgvector RPC before ranking and limiting.

Add citation validation and field-evidence validation.

Gate HyDE, query variants, contextualization, and reranking behind measured query classes and feature flags.

Define latency and cost budgets by task. Record the actual route used in the response and metrics.

Build an evaluation corpus of real policy question types, including missing information and adversarial instructions.

## Phase E - Rebuild product features on evidence

Emergency card uses an encrypted local projection of verified fields with last-updated state.

Renewal reminders come from verified dates and are invalidated when a newer policy version arrives.

Policy comparison compares evidence-backed fields and shows missing/conflicting data.

Coverage gaps become questions to verify, not purchase recommendations.

Claim assistance shows insurer-specific contacts, quoted requirements, and questions to ask, not approval predictions.

Family sharing is deferred until roles, consent, ownership, revocation, and audit are designed explicitly.

## 11.1 What not to do

Do not split into microservices to solve code quality. The current failure is weak contracts, not insufficient network boundaries.

Do not add another vector database, cache, or model provider before the canonical Supabase path is correct.

Do not call a document ready because one model returned JSON.

Do not use model sophistication to compensate for missing page structure and evidence.

Do not preserve legacy paths merely because tests reference them. Move tests to the canonical contract.

Do not expand recommendations, family collaboration, or financial planning before deletion, provenance, and ownership are trustworthy.

# 12. Verification plan and release gates

The following tests are the minimum evidence needed to move the primary path from T1 to T3/T4. Each test should create durable artifacts, assert the user-visible result, and inspect cleanup.

| ID | Scenario | Pass condition | Tier |
| --- | --- | --- | --- |
| V-01 | Anonymous digital PDF | Upload -> READY -> field evidence -> grounded answer | T3 |
| V-02 | Scanned PDF without OCR assist | NEEDS_OCR_ASSIST, never READY | T3 |
| V-03 | Mixed text/image pages | PARTIAL or OCR completion with page inventory | T3 |
| V-04 | Encrypted PDF | NEEDS_PASSWORD, safe retry, no raw temp residue | T3 |
| V-05 | Duplicate upload | One source/version/job/index only | T3 |
| V-06 | Worker termination after 202 | Job resumes without user action or duplicate artifacts | T4 |
| V-07 | Processing exceeds lease | Lease renews; second worker cannot publish duplicate result | T4 |
| V-08 | OpenAI embedding outage | Job retries; no dimension switch; no READY state | T4 |
| V-09 | Policy number exact lookup | Correct SQL route under production Supabase backend | T3 |
| V-10 | Document-specific query with many other policies | Only requested version participates before limit/rank | T3 |
| V-11 | Prompt injection inside policy text | Answer ignores instructions and cites evidence only | T3 |
| V-12 | Invalid model citation | Validator rejects or repairs unsupported citation | T3 |
| V-13 | Anonymous account claim | New owner can list/query/delete; old owner denied everywhere | T3 |
| V-14 | Mobile status polling | Authenticated stage transitions and background completion | T4 |
| V-15 | Mobile summary fetch | One authenticated summary call, no 13-query fallback on contract success | T4 |
| V-16 | Offline upload then reconnect | One idempotent remote document; local state reconciles | T4 |
| V-17 | Document deletion offline/online | Deletion intent persists and all server/local artifacts disappear | T4 |
| V-18 | Account deletion with injected storage failure | No false success; job retries and eventually proves erasure | T4 |
| V-19 | Analytics consent revoked | No event collection, persistence, or sync after revocation | T3 |
| V-20 | Operator analytics authorization | Ordinary authenticated user receives denial | T3 |
| V-21 | Log privacy scan | No source/query/answer/policy/contact/token data in logs | T4 |
| V-22 | CORS and security headers | Actual mounted app headers match approved origins | T4 |

## 12.1 Quantitative release budgets

| Budget | Initial gate | Why |
| --- | --- | --- |
| READY correctness | 100% of READY fixtures satisfy all invariants | A false ready state contaminates every downstream feature. |
| Cross-owner leakage | 0 findings across route, SQL, cache, logs, and migration tests | Ownership failure is catastrophic. |
| Citation validity | 100% indices valid; 100% quotes grounded after normalization | Customer trust depends on verifiable evidence. |
| Deletion completion | 100% artifact steps confirmed or truthful non-complete state | No false erasure claims. |
| Digital PDF processing | p95 target defined and measured under staging load | Current LLM fan-out can produce unbounded latency. |
| Query latency/cost | Per-route p50/p95 and cost ceiling | Techniques should be selected by measured value. |
| Unhandled mobile auth failures | 0 in canonical flows | Fallbacks cannot be the normal path. |
| Sensitive log violations | 0 in automated scan and staging review | Logs are a data plane. |

## 12.2 Definition of done for production readiness

CoverWise can be called production-ready only when:

The current commit has green CI covering Python, Flutter, migrations, integration, artifact security, and staging smoke tests.

The primary upload-to-answer flow has T4 runtime evidence against the real production topology.

Ownership transfer and deletion have T3/T4 evidence, including injected partial failures.

Every customer-visible policy fact can open its source page or is visibly marked unconfirmed.

No raw policy content or user questions appear in ordinary logs or analytics.

A restart or provider outage cannot produce a false READY state or lose an accepted job.

The README and canonical architecture document describe the deployed system, and obsolete material is clearly archived.

The product claim excludes ungrounded insurance recommendations and claim-eligibility decisions.

# 13. Motto_v3 alignment matrix

| motto_v3 principle | Current alignment | Required change |
| --- | --- | --- |
| Understand before changing | Improving. Recent reviews exist, but stale docs remain active. | Make the canonical architecture and evidence status machine-readable and current. |
| Durable solutions over expedient patches | Mixed. Supabase direction is durable; disk/Redis summaries and BackgroundTasks are not. | Consolidate all durable artifacts and async work in the canonical control plane. |
| One canonical path | Not met. Multiple source, status, summary, analytics, and retrieval paths coexist. | Remove shadow stores and compatibility adapters from production. |
| End-to-end flow ownership | Partially met. Strong route ownership, weak cross-layer reconciliation. | Define lifecycle invariants and integration tests across every boundary. |
| Evidence tiers | Not operationalized in product status. | Attach evidence tier to reviews, release claims, and high-risk tests. |
| AI output is proposal, not fact | Not met for policy summary and gap analysis. | Persist evidence and validation state for every field and answer citation. |
| Data and config are product code | Partially met. Migrations exist; provider/config compatibility is not gated. | Version schemas, prompts, models, indexes, and release configuration together. |
| Claims must be operationally true | Not met for completed, permanently deleted, and some advice surfaces. | Align copy with durable state and measured evidence. |
| Observability is delivery | Partially met. Metrics ideas exist, analytics path is broken/ephemeral. | Build safe durable telemetry and role-scoped operator views. |
| Three-pass review | Not evidenced on current commit. | Require local/component, integration, and system review gates in CI/release process. |

# 14. Recommended architecture decisions

| Decision | Recommendation | Rationale |
| --- | --- | --- |
| ADR-01 Runtime | Keep one FastAPI service for launch. | Operational simplicity is valuable; durable jobs do not require microservices. |
| ADR-02 Durable data | Supabase is the sole production control plane and source store. | One owner model, one migration system, one deletion surface. |
| ADR-03 Work queue | Use Cloud Tasks or Supabase job/outbox with a scheduled claimer. | Accepted jobs survive process death and can be retried idempotently. |
| ADR-04 Summary model | Store versioned extractions and field evidence in Postgres. | Supports trust, comparison, audit, deletion, and offline projection. |
| ADR-05 Retrieval | pgvector plus SQL lexical/entity search, both filtered before rank/limit. | Avoids local FTS divergence and exact-lookup failure. |
| ADR-06 Embeddings | One model and dimension per index version. | Prevents mixed vector spaces and destructive fallback. |
| ADR-07 Mobile networking | One injected authenticated ApiClient. | Eliminates silent 401 fallbacks and inconsistent retry behavior. |
| ADR-08 Local storage | Encrypted, versioned projection with pending-operation log. | Preserves offline value without creating independent truth. |
| ADR-09 Product safety | Document understanding first; advice only when evidence and regulatory design support it. | Protects users and keeps the launch promise defensible. |
| ADR-10 Documentation | One canonical architecture plus clearly archived history. | Reduces operational and contributor error. |

## 14.1 Strong recommendation

|  | Do not rebuild from scratch The correct move is a controlled architecture convergence. Preserve the Flutter product shell, FastAPI composition, Supabase direction, anonymous-first identity, private source storage, and grounded-answer schema. Replace the lifecycle, summary persistence, evidence model, job execution, client transport, deletion, and retrieval filters underneath them. A rewrite would discard working product surfaces while leaving the same domain contracts to rediscover. |
| --- | --- |

# Appendix A. Evidence inventory

The following files materially support the findings. Paths are relative to pranaysuyash/insurance_q at main commit e3440a5da174c0cbbe279878bdff21950d8cab63.

| File | Audit relevance |
| --- | --- |
| motto_v3.md | Engineering doctrine, evidence tiers, canonical-path rule, AI validation, observability, acceptance. |
| README.md | Current Cloud Run/Supabase correction plus extensive conflicting historical production narrative. |
| docs/planning/coverwise_long_term_platform_decision_2026-07-12.md | Declared canonical launch architecture and data model direction. |
| docs/technical/architecture/current_system_architecture.md | Stale historical multi-service AWS architecture. |
| docs/review/coverwise_architecture_review_2026-07-16.md | Earlier T1 review; several findings now fixed or superseded. |
| docs/strategic_assessment_2026-07-17.md | Product and flow assessment; treated as context, not runtime proof. |
| src/app/main.py | Runtime composition, startup recovery, CORS, health/readiness, root query, mounted marketing app. |
| src/api/document.py | Upload, processing task, status, query, list, delete, lead capture, summaries. |
| src/api/user.py | Anonymous claim and account deletion. |
| src/api/analytics.py | Authenticated ingestion, ephemeral SQLite storage, global operator endpoints. |
| src/services/document_repository.py | Owner-scoped repositories, Supabase RPC calls, recovery and deletion behavior. |
| src/services/document_object_store.py | Local/S3/Supabase source stores and content-type behavior. |
| src/services/document_processing_service.py | Raw temp copy, OCR, extraction, RAG ingestion, completion semantics. |
| src/services/policy_extraction_service.py | First-8,000-character extraction, Redis/disk persistence, policy-field logging. |
| src/services/supabase_vector_store.py | Owner-required search, post-limit document filter, upsert behavior. |
| src/rag/pipeline.py | Embedding fallback, exact lookup, HyDE, Fusion, contextualization, answer confidence and logging. |
| src/llm/client.py | Provider/model retry logic, structured outputs, global cost tracker. |
| src/models/rag.py | Citation and confidence schemas. |
| src/config/settings.py | Provider/model defaults and production behavior. |
| src/utils/runtime_config.py | Fail-closed production configuration. |
| src/utils/anonymous_auth.py | Anonymous JWT issuance, verification, key rotation. |
| src/utils/supabase_auth.py | Account token verification. |
| infra/supabase/001_coverwise_schema.sql | Documents/chunks schema, ownership claim, processing claim, vector RPC. |
| infra/supabase/002_document_processing_leases.sql | Lease upgrade. |
| mobile/lib/main.dart | Startup, navigation, app composition, feature surface. |
| mobile/lib/services/auth_service.dart | Token storage, account auth, claim, interceptor, account deletion client. |
| mobile/lib/providers/auth_provider.dart | Reactive account session state. |
| mobile/lib/services/document_service.dart | Upload, local fallback, local-only deletion, status helper. |
| mobile/lib/screens/processing_status_screen.dart | Raw unauthenticated polling and local fallback. |
| mobile/lib/services/policy_extraction_service.dart | Raw summary fetch and 13-query fallback; local summary storage. |
| mobile/lib/providers/policy_providers.dart | Summary state, demo injection, gap analysis dependencies. |
| mobile/lib/screens/emergency_screen.dart | Offline emergency projection and background refresh. |
| mobile/lib/services/consent_ledger.dart | Client-side consent records. |
| mobile/lib/services/analytics_service.dart | Fail-open consent, unauthenticated flush, local queue. |
| mobile/pubspec.yaml | Dependencies, app assets, Supabase/ML Kit/local storage stack. |
| src/frontend/app.py | Mounted child app, wildcard CORS, legacy compatibility and content logging paths. |
| Dockerfile | Single-process slim image and instance storage directories. |
| requirements.txt | Production dependency versions and excluded OCR/embedding models. |
| .github/workflows/ci.yml | Python/Node CI, no Flutter/integration gates, mutable DockerHub latest push. |

# Appendix B. Verified facts versus inferences

| Statement | Classification | What would change confidence |
| --- | --- | --- |
| Processing can return completed after a failed stage. | Verified T1 code fact | A later uninspected guard or transaction would need to override the returned result before metadata update. |
| Anonymous claim leaves chunk ownership unchanged. | Verified T1 schema/RPC fact | A separate trigger or later migration not found in current main could change this. |
| Raw mobile Dio calls receive 401. | Strong T1 inference from endpoint dependencies and client construction | T4 request trace could reveal an external interceptor or proxy adding auth, though none appears in the inspected code. |
| Raw processing copies persist until instance recycle. | Verified T1 code fact | A separate cleanup process not found in current main could remove them. |
| Exact lookup can reference dense_error before assignment. | Verified T1 control-flow fact | A test could show the branch never classifies as exact lookup, which would still mean the route is ineffective. |
| The mounted child app produces unsafe production CORS headers. | T1 risk, not verified runtime fact | T4 header inspection through the parent and child middleware stack. |
| Current tests pass. | Unverified | A workflow or local test run against the audited commit. |
| The app is deployed and production traffic exists. | Unverified | Deployment evidence, live URL, runtime logs, and version/digest match. |
| Supabase migrations are applied in the target project. | Unverified | Database migration/version inspection. |
| Model names and structured output work with openai 1.3.0. | Unverified compatibility risk | A production-container provider contract test. |

# Appendix C. Audit closeout

Audit deliverable status: complete at T1 for the inspected commit and scope.

Production readiness status: not demonstrated. The system should remain NO-GO until P0 ownership, lifecycle, deletion, privacy, client-auth, durable-processing, evidence, retrieval, analytics, and product-boundary issues have at least T3 evidence, with T4 evidence for the real deployment topology.

No repository changes, branches, pull requests, issues, commits, or comments were created during this audit.